Sonia Singh

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| January 30 | N/A | - Created the Github page and gave access to the rest of the team - Created the README file | 30 min | Everyone has access and can work on the project |
| February 1 | US-1/TA-1.1 | - Implemented registration form UI (HTML/CSS) | 1.5 hr | Registration page renders correctly |
| February 2 | US-1/TA-1.2 | - Implemented client-side validation | 1 hr | Ensures correct formatting of inputs and visibility of errors |
| February 3 | US-1/TA-1.3 | - Implemented POST /auth/register endpoint | 2 hr | API accepts JSON request |
| February 3 | US-1/TA-1.4 | - Added password hashing with bcrypt and MongoDB storage | 1.5 hr | Users stored securely |
| February 3 | US-1/TA-1.5 | - Implemented backend error handling | 2 hr | Proper HTTP codes returned |
| February 4 | US-1/TA-1.6 | - Implemented success redirect flow | 1 hr | User redirected to login |

Eduardo Bermudez

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| February 5 | US-2/TA-2.1 | Created login page UI with email and password fields | 1 hr | Login form renders correctly |
| February 5 | US-2/TA-2.2 | Implemented backend endpoint POST /auth/login | 1.5 hr | Login endpoint accepts requests |
| February 5 | US-2/TA-2.3 | Implemented password verification by comparing hashed passwords | 1.5 hr | Credentials are validated correctly |
| February 5 | US-2/TA-2.4 | Implemented authentication session using JWT | 1 hr | Session token created on login |
| February 6 | US-2/TA-2.5 | Stored authentication token on frontend | 1 hr | Session persists on client side |
| February 6 | US-2/TA-2.6 | Implemented redirect after successful login | 0.5 hr | User lands on protected page |
| February 6 | US-2/TA-2.7 | Tested login flow end-to-end | 1 hr | Login works as expected |
| February 6 | US-4/TA-4.1 | Defined which frontend pages and backend routes require authentication | 0.5 hr | Protected routes identified |
| February 6 | US-4/TA-4.2 | Implemented frontend route protection logic | 1 hr | Unauthorized users are redirected |
| February 6 | US-4/TA-4.3 | Implemented backend middleware to protect API routes | 1.5 hr | Unauthorized API access blocked |
| February 6 | US-4/TA-4.4 | Implemented authentication state persistence on refresh | 1 hr | User remains logged in after refresh |
| February 6 | US-4/TA-4.5 | Tested protected routes and authentication persistence | 1 hr | Protection works correctly |

Xanthippe Pentovelis

| Date | Task ID | Activity description | Time spent | Outcome |
| --- | --- | --- | --- | --- |
| January 31st | US-5 | US-5 and corresponding tasks description written on github | ~1h |  |
| February 2nd | N/A | Finishing the excel agile planning | ~1h |  |
| February 4th | US-5/TA-5.1 | Starting to work on the US-5 Doing frontend work | 2h |  |
| February 5th | US-5/TA-5.2-TA-5.4 | Doing the backend work, making sure only authorized users can access | 4h |  |
| February 6th | US-5/TA-5.4-5.5 | Finishing working on US-5, testing the website | 2h |  |
| February 6th | N/A | Added the tasks to the agile planning | 1h |  |

Hoai Kiet Tran

| Date | Task ID | Activity description | Time spent | Outcome |
| --- | --- | --- | --- | --- |
| January 31st | US-6 | US-6 and corresponding tasks description written on github | 1h | User story 6 with its sub-issues are available in github |
| February 2nd | N/A | Creating the excel for agile planning | 1h | Agile planning excel containing all the user stories are available is available in github |
| February 6th | N/A | Finishing the excel for agile planning | 1h | Added a sheet for all the tasks/sub-issues |

Omar Eshatti

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| January 30 | N/A | • Joined project repository after access was granted• Reviewed project structure, README, and assigned user stories | 30 min | Gained understanding of project scope and responsibilities |
| February 1 | US-3 | • Reviewed User Story US-3 (Logout)• Analyzed acceptance criteria and required frontend changes | 30 min | Clear understanding of logout requirements and task breakdown |
| February 3 | US-3 / TA-3.1 | • Added Logout button to profile.html• Ensured logout button is displayed on authenticated profile page | 20 min | Logout button appears correctly in UI |
| February 4 | US-3 / TA-3.2 | • Implemented frontend logout logic in profile.js• Removed authentication token from localStorage on logout | 25 min | User authentication state cleared successfully |
| February 5 | US-3 / TA-3.3 | • Implemented redirect logic after logout to login.html• Ensured proper navigation after logout | 20 min | User redirected to login page after logout |
| February 6 | US-3 / Testing | • Tested logout flow end-to-end• Verified protected page access is blocked after logout | 20 min | Protected pages inaccessible after logout |
| February 6 | Git / Repo | • Configured Git username and email in VS Code• Staged and prepared frontend changes for commit | 15 min | Changes ready for version control submission |