Sonia Singh

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| February 10 | US-7/TA-7.1 | Designed and implemented the “Create Recipe” UI form layout | 2hr | Create Recipe page renders correctly with structured form layout |
| February 10 | US-7/TA-7.2 | Added input fields (name, ingredients, preparation time, steps, cost) including dynamic ingredient section | 2hr | All required input fields implemented and grouped properly |
| February 11 | US-7 / TA-7.3 | Implemented client-side validation for recipe form | 2hr | Implemented client-side validation for recipe form |
| February 12 | US-7 / TA-7.4 | Created POST /recipes backend endpoint | 1hr | Backend route successfully accepts recipe data from frontend |
| February 13 | US-7 / TA-7.5 | Implemented database persistence logic for saving recipes | 1hr | Implemented database persistence logic for saving recipes |
| February 16 | US-7 / TA-7.6 | Implemented success and error handling for recipe creation flow | 2hr | Proper responses and user feedback |
| February 25 | US-7 | Final testing and integration of frontend and backend recipe creation flow | 1hr | End-to-end recipe creation works successfully without errors |

Eduardo Bermudez

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| February 18 | US-8 / TA-8.1 | Created Edit Recipe UI and implemented pre-fill functionality using recipe ID | 2 hr | Edit Recipe page loads correctly and displays existing recipe data in form fields |
| February 19 | US-8 / TA-8.1 | Implemented recipe fetching logic by ID for edit view | 1.5 hr | Selected recipe data is successfully retrieved and pre-populated |
| February 20 | US-8 / TA-8.2 | Implemented PUT /recipes/:id backend endpoint for updating recipes | 1 hr | Backend successfully processes update requests |
| February 21 | US-8 / TA-8.2 | Added validation and database update logic for edited recipes | 1 hr | Edited recipe data is saved correctly in database |
| February 22 | US-8 / TA-8.2 | Implemented error handling and success confirmation after update | 1 hr | Proper confirmation shown on success and validation errors handled correctly |
| February 25 | US-8 | Tested full edit recipe flow (UI + backend integration) | 1 hr | User can edit and update a recipe successfully end-to-end |

Xanthippe Pentovelis

| Date | Task ID | Activity description | Time spent | Outcome |
| --- | --- | --- | --- | --- |
| Feb 10 | US-11 | Wrote user story and assigned tasks into the github | 1hr | User story properly documented and tasks clearly assigned to team members |
| Feb 15 | AT-1, AT-2 | Wrote Acceptance tests for view profile and registering | 1hr | User story properly documented and tasks clearly assigned to team members |
| Feb 19 | US-11 | Designed logo using canva | 1hr | Logo created and ready to be integrated into the application |
| Feb 23 | US-11 | Starting fixing the UI and making it look better | 1hr | Initial UI adjustments implemented for better consistency and structure |
| Feb 26 | US-11 | Remaking UI for profile page | 2hr | Profile page layout redesigned with improved spacing and visual consistency |

Hoai Kiet Tran

| Date | Task ID | Activity description | Time spent | Outcome |
| --- | --- | --- | --- | --- |
| February 13th | N/A | US-9 and corresponding tasks description written on github | 1hr | User story 9 and its sub-issues are available in github. |
| February 15th | US-6/TA-6.1 | Implemented frontend user interface for editing and viewing a profile | 30mins | Users can now edit and view their dietary requirements and allergy list |
| February 15th | US-6/TA-6.2 | Implement server-side logic to handle updates on a user’s profile. | 30mins | Changes to a user's profile will now be updated in the database. |
| February 15th | US-6/TA-6.3 | Implement safeguard and input validation | 30mins | A safeguard was implemented to reject non valid inputs. |
| February 16th | US-6/TA-6.4 | Ensure that the frontend maps the tags according to the database | 30mins | Changes to the database are now shown on the frontend. |
| February 16th | US-6/TA-6.5 | Show user feedback and confirmation UI | 30mins | A success notification or error notification will appear depending on the input of the user. |
| February 16th | US-6/TA-6.6 | Tested persistence by refreshing the page and checking the latest DB values | 5mins | Persistence was verified through a successful refresh test. |
| February 27th | N/A | Created the agile planning for sprint 2 | 1h | Agile planning excel for sprint 2 is now available on github |

Omar Eshatti

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| Feb 20 | US-10 / TA-10.1 | Implemented delete button in recipe UI and linked recipe ID for deletion action | 30mins | Delete button appears on recipe cards and details page |
| Feb 20 | US-10 / TA-10.1 | Added confirmation dialog before deletion to prevent accidental removal | 30mins | Users must confirm before a recipe is deleted |
| Feb 21 | US-10 / TA-10.2 | Created backend DELETE endpoint /recipes/:id to handle recipe removal requests | 30mins | Backend endpoint successfully deletes recipe from database |
| Feb 21 | US-10 / TA-10.2 | Implemented database deletion logic using recipe ID validation | 30mins | Recipe is permanently removed when valid ID is provided |
| Feb 22 | US-10 / TA-10.3 | Integrated frontend delete request with backend API using fetch DELETE call | 30mins | Delete action correctly triggers backend endpoint |
| Feb 22 | US-10 / TA-10.3 | Updated UI to immediately remove deleted recipe without page refresh | 30mins | Deleted recipe disappears instantly from recipe list |
| Feb 23 | US-10 / TA-10.4 | Implemented error handling for invalid recipe ID and recipe not found cases and added success notification after deletion | 35mins | System returns proper error responses and displays confirmation message upon successful deletion |

Hirushi Rathnayaka

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| February 24 | US-11 / TA-11.1 | Reviewed existing login and register UI and identified inconsistencies in layout, spacing, and colors | 1hr | Clear redesign plan established |
| February 25 | US-11 / TA-11.1 | Created shared design system (style.css) with consistent color palette, typography, spacing, and reusable button styles | 2hr | Centralized styling applied across auth pages |
| February 25 | US-11 / TA-11.1 | Redesigned login page with unified card layout, improved spacing, and gradient button styling | 30 min | Login page visually consistent and responsive |
| February 25 | US-11 / TA-11.1 | Redesigned register page with consistent layout, button styling, and improved form alignment | 30 min | Redesigned register page with consistent layout, button styling, and improved form alignment |
| February 26 | US-11 / TA-11.1 | Added branding elements (MealMajor logo, background image with overlay) | 1hr | Auth pages reflect cohesive brand identity |
| February 26 | US-11 / TA-11.1 | Refactored CSS to remove duplication and standardize reusable components | 1hr | Cleaner, maintainable UI structure |
| February 26 | US-11 / TA-11.1 | Created feature branch, committed UI redesign, opened pull request, and merged after review | 20 min | Created feature branch, committed UI redesign, opened pull request, and merged after review |