Sprint 4 — Team Activity Log

March 30 – April 9, 2025

Omar Eshatti

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| Mar 30 | DOC-01 | Organized and cleaned up Sprint 3 retrospective meeting notes; categorized action items by priority | 1.5 hr | Sprint 3 notes finalized |
| Apr 1 | DOC-02 | Drafted the Sprint 4 activity log template in Google Docs; defined column format and naming conventions | 1 hr | Log template created |
| Apr 3 | DOC-03 | Reviewed and peer-edited Hirushi's feature documentation for the AI meal plan module; flagged missing edge-case descriptions | 1.5 hr | Documentation updated |
| Apr 5 | DOC-04 | Compiled individual team progress entries into the shared weekly log; verified task IDs against the GitHub Issues board | 2 hr | Weekly log submitted |
| Apr 7 | DOC-05 | Wrote sprint summary narrative covering completed tasks, blockers, and carryover items for the Sprint 4 review meeting | 1.5 hr | Sprint summary complete |

Hirushi Rathnayaka

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| Mar 30 | TA-17.1 (#144) | Designed and implemented UI components for collecting user inputs (dietary preferences, allergies, budget) for the AI meal plan feature | 2.5 hr | UI input components complete |
| Apr 2 | TA-17.2 (#146) | Researched and integrated Claude API for AI-based meal generation; configured prompt structure and response parsing | 3 hr | Claude API integrated |
| Apr 4 | AT-17.1 (#157) | Verified that the Start AI Meal Plan Generation flow works end-to-end from user input submission to API call | 2 hr | Generation flow validated |
| Apr 6 | AT-17.2 (#158) | Tested the Generate and Display Weekly Meal Plan acceptance scenario; confirmed meal data renders correctly in the weekly grid | 2 hr | Display feature verified |
| Apr 8 | US-17 (#143) | Resolved final integration issues for the Generate AI-Based Weekly Meal Plan user story; confirmed 0 of 2 sub-tasks remaining after fixes | 1.5 hr | User story complete |

Eduardo Bermudez

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| Mar 31 | US-18 (#170) | Initiated Code Review and Bug Fix Implementation user story; triaged all 6 sub-tasks and assigned priorities | 1 hr | Bug list triaged |
| Apr 2 | TA-18.1 (#171) | Removed unused code and dead imports across the backend routes and middleware files; ran linter to confirm clean build | 1.5 hr | Codebase cleaned |
| Apr 4 | TA-18.2 (#172) | Fixed broken recipe search regex that caused incorrect filtering results when special characters were included in the query | 2 hr | Search regex fixed |
| Apr 6 | TA-18.3 (#173), TA-18.4 (#174) | Validated prompt input sanitization to prevent injection; added JWT secret validation to secure token generation | 2 hr | 2 security bugs fixed |
| Apr 8 | TA-18.5 (#175), TA-18.6 (#176) | Fixed profile response data returning stale fields; improved array filtering logic to correctly exclude null entries | 2 hr | 2 back-end bugs fixed |

Hoai Kiet Tran

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| Mar 30 | US-17 (#143) | Facilitated Sprint 4 kick-off meeting; broke down the AI meal plan user story into actionable sub-tasks and assigned story points | 2 hr | Sprint 4 backlog ready |
| Apr 1 | US-18 (#170) | Created GitHub Issues for the Code Review and Bug Fix user story; set up the 0 of 6 checklist and assigned sub-tasks to Eduardo | 1.5 hr | GitHub Issues board updated |
| Apr 3 | PLN-03 | Ran mid-sprint standup and updated the sprint burndown chart; flagged two at-risk tasks and adjusted workload distribution | 1 hr | Burndown updated |
| Apr 7 | PLN-04 | Prepared Sprint 4 review slide deck summarizing velocity, completed stories, and planned vs. actual comparison | 2 hr | Review deck ready |

Sonia Singh

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| Mar 31 | TA-16.1 (#154), TA-16.2 | Designed meal plan data model including structure for weekly assignments and recipe references; implemented backend API endpoints for meal plan creation (POST /meal-plans) | 2 hr | Data model and endpoint complete |
| Apr 2 | AT-16.1 (#154) | Wrote and ran acceptance test for Create Weekly Meal Plan Successfully scenario; verified correct DB entry creation | 2 hr | Acceptance test passing |
| Apr 4 | AT-16.2 (#156) | Tested Prevent Duplicate Meal Plan Entries scenario; confirmed backend returns 409 conflict on duplicate weekly plan submission | 1.5 hr | Duplicate prevention verified |
| Apr 6 | AT-17.1 (#157), AT-17.2 (#158) | Executed acceptance tests for Start AI Meal Plan Generation and Generate and Display Weekly Meal Plan scenarios; logged results | 2 hr | AI meal plan tests passing |
| Apr 8 | CI-03 | Debugged failing CI pipeline step caused by outdated Node.js version in the runner image; pinned Node version to 18 LTS | 1 hr | Pipeline stable |

Xanthippe Pentovelis

| Date | Task ID | Activity Description | Time Spent | Outcome |
| --- | --- | --- | --- | --- |
| Mar 31 | AT-2 (#162), AT-3 (#164), AT-6 (#161) | Wrote and executed acceptance tests for User Login, Logout, and Edit Profile flows; documented pass/fail results in GitHub Issues | 2 hr | Auth tests passing |
| Apr 3 | AT-4 (#163) | Verified Authentication State and Protected Routes scenario; confirmed unauthenticated users are correctly redirected to login | 1.5 hr | Route protection confirmed |
| Apr 5 | AT-8 (#165), AT-9 (#166) | Ran acceptance tests for Edit Recipe and Define Recipe Attributes; flagged one defect in attribute validation and logged it as a GitHub Issue | 1.5 hr | 1 defect logged |
| Apr 7 | AT-11 (#167) | Executed Improve Website UI for Better User Experience acceptance test; verified layout responsiveness across desktop and mobile viewports | 1 hr | UI acceptance test passed |
| Apr 9 | GH-01 | Reorganized GitHub repository: created branch protection rules for main, standardized PR template, and archived stale branches | 1.5 hr | Repo structure cleaned |